## Slide 1: Sprint 1 Retro

## Slide 5: Sprint 2 Retro

## Slide 6: Project Retrospective
Team 3
Project Title: Charles
Sprint 2
Title of Stories Covered in Sprint
  Un-Subscribe
  Change Stock Chart Time Frame
  Add Indicators to Stock Chart
  Test Trial Before Paying
Team Information:
  Scrum Master: Daylen Griffin
  Pair 1: Bailey Nguyen & Justin W. Hawthorne
  Pair 2: Austin Johnson & Micah Clark

## Slide 7: Retrospective
What worked well | What didn’t work well | What can be Improved/Suggestions
Clear sprint goals made collaboration easier. | Time constraints reduced the amount of testing that could be performed. | Balancing development and testing for future development.
Pairs communicated efficiently and effectively to complete each story. Conducted additional practice for daily standup meeting(s). | Additional life responsibilities made it difficult to collaborate in person. | Allocating shorter more frequent meetings to increase communication frequency.
Despite challenges, all work was completed on time. | Lesser experienced developers experienced a larger learning curve versus the veteran team members. | Continuing to pair veteran members with newer developer members to increase knowledge transfer and skill development.